## Slide 1: Project Summary Group 1: Jonathon Parry, Kevin Vogel, Courtney Zimmer-Bartels Last Updated: 02 Sep 19
Accomplishments Major headway with plots Built shells for both Word and PowerPoint final submission Pushing beyond what has been taught with regards to coding. Learning from research on how to do new goals. Significant input into final word document and answering the questions Code basically complete and now beginning cleaning. | Goods Communication via Email Timeline adherence Setting goals and checkpoints vice sprinting at the end Teaching along the way Developing a long-range plan Research of other cities utilization of data in support of Police Force
Plans Overview of Descriptive Statistics Begin modeling and performing regression Begin filling in Final Word Document Build Final PowerPoint Group teaching Week 6 Finish inputting information into final Word document Begin inputting information into final PowerPoint | Issues Time

## Slide 2
To Do: Limit: | Preparation 3 | Analyze 2 | Deploy Review 2 | Finish | Remarks
Bring Data Into R | Comment on the code |  |  | Selected “Boston Crime Data Selected “NOAA” Data Scope Project Code import of csv’s Bring in packages (tidyverse) | Complete Week 3
Prep the Data |  |  |  | Build Dataframes Data Munge | Complete Week 4
Statistical Analysis | T-Test - Kevin |  |  | Descriptive Statistics | 
Pictures |  |  |  | Histograms All of the graphs | Discussed Week 6-8
Model |  |  |  | Aggregate the data by day, week, month. | Discussed Week 8
Project Deliverable PowerPoint presentation | Input Stats Input in Charts Input in Analysis |  |  | Build Shell | Due Week 11
Project Deliverable Word Document |  |  | Final answers input | Build Shell | Due Week 11
Agile Kanban Data Project Methodology Update Board
Last Updated: 02 Sep 19
Notes: For everyone to learn more about AKDPM
https://leankit.com/learn/kanban/kanban-board-examples-for-development-and-operations/
https://www.planview.com/resources/articles/what-is-kanban-board/
https://en.wikipedia.org/wiki/Kanban_board
https://cran.r-project.org/web/packages/usmap/vignettes/mapping.html

## Slide 3: Ideas
Has there been an increase in a type of crime from 2015-2018? - Jon
  If so, does that correlate to a general location of Boston?
    Goal: Use historical data for future funding decisions to ensure Police have the resources necessary to combat crimes.
    Goal: Realtors can use the general location data to help sell a house “Murders have really dropped in this neighborhood over the last six months.”
Could you identify a serial offender in the case of multiple crimes?
  I.e. Could you use historical data of vandalism to determine if repeat crimes (break in, vandalism, etc) are likely done by the same offender based on time of day and geographic location?
    Goal: Build evidence that multiple crimes might have been committed by same individual for use in trials.
Create a Predictive Crime Map – Hard Pass
  Use type, date, time, location (https://www.smartdatacollective.com/police-are-using-big-data-to-predict-future-crime-rates/)
    Goal: In line with idea 1, but a different method we could use to use visualizations.
Do particular crimes happen during a certain time of day, day of week, seasons, or time of year? – Kevin
    Goal: Same as idea 1. I think the general theme of the project will be maximizing the potential of the police force through analytics to minimize crime rates.
Do warrants act as a precursor to XX crime? - Courtney
  Do crimes such as Aggravated Assault have a correlated Harassment or Verbal Dispute associated?
    Goal: In the case of initial court hearings, judges could use an analytics to better understand the risk involved with releasing someone on bond.
Does weather (temperature and type) correlate to a reduction or increase of crime? – Jon
  Downloaded an additional data set from NOAA if we decide to combine the data. I don’t think it would be too hard to do (no idea, but the Professor mentioned groups had done it), but if it is, I am fine punting this idea. ← I don’t want to punt that, kevin.
    Goal: Use for weekly planning to determine the required force given the predicted weather.
Does time of day cause an uptick in crime? Does the amount of daylight in a day affect crime rates ← need to cross reference data that had the sun up / sun down time
  If it does, what type of crime is more likely to occur at night? Where? When?
    Goal: Determine where a heavier police presence is required.
Notes: http://www.businessofgovernment.org/sites/default/files/Management%20Predictive%20Policing.pdf
https://www.govtech.com/public-safety/Predicting-Crime-Using-Analytics-and-Big-Data.html
https://www.smartdatacollective.com/police-are-using-big-data-to-predict-future-crime-rates/
https://www.softwebiot.com/experiments/crime-analytics-and-prevention/
https://datafloq.com/read/how-control-crime-big-data-predictive-analytics/2495
https://www.kaggle.com/nikmikhailov13/visualization-boston-crimes/notebook

## Slide 4: Ideas
Can we distinguish where boroughs start or end based on crime data? - TBD
  This would be good if we could get a map output in R similar to tableau with an overlay of current boroughs.
    Goal: If boroughs have shifted over time, then maybe the residents are no longer being properly represented by the government officials that they are zoned to/voted for.
Is there a statistical difference between the neighborhoods and have the neighborhoods shifted over time (gentrification)? - Kevin
    Goal: Investment realtor could predict what streets would go up or down in value in the next x years.
Which types of crimes are most often clustered in strings?
  running out of ways to slice this...